Sample BMC BPM Portal Migration and Upgrade Plan

Here is a sample migration plan for users upgrading from Portal 2.8 and higher to 2.11.00. This plan includes migrating to new hardware which makes the upgrade even easier. This is the preferred way to upgrade the Portal. However, the drawback is additional hardware. We’re all due for new hardware aren’t we? Be sure to review the Portal’s hardware requirements in the Portal AMIGO checklist as you may need to upgrade your hardware.

Sample:

Current BPM Portal:

- BPM Portal 2.8.00.21. App/Web servers are running on Solaris 10

- BMCPDS database instance 2.7.10 is on our own Oracle 10.2.0.4 database on Solaris 10

- RSMs are clustered with two RSMs, all elements are connected to RSM clusters

- No firewall between BPM Portal Application server and BMCPDS database server

- Network speed from Application server to database server is 1 gigabit.

New BPM Portal:

- BPM Portal 2.11.00.  App/Web servers will be running on a new Solaris 10

- BMCPDS database instance 2.7.10 will be on a new Oracle 11.2.0.3 db on Solaris 10

- Application server connects to BMCPDS database server through firewall via 1521

- Network speed from Application server to database server is 100 megabit

Execution plan:

- Install Oracle 11.2.0.3.7 database and implement the Oracle Database requirements under the Preparing to install section of the BMC Performance Manager Portal Installation guide. This includes creating the PDS instance and PDS user AND adding any additional data (.DBF) files you may have had to add over the years. See https://kb.bmc.com/infocenter/index?page=content&id=KA326890  for details.

- Run export_data.sql to export existing 2.8 Portal’s configurations.

- Run import_data.sql to import the 2.8 Portal configurations into the new 11g database. The import_data.sql will import the 2.8 schema with the configuration data.

- Install Portal 2.8 pointing to the new Oracle 11 database created above. This is needed to create the empty schema for Portal 2.8.

- Copy the following files from the old Portal 2.8 to the new Portal 2.8 server at the same location

a.       %BMC_PORTAL_KIT_HOME%\appserver\websdk\tools\jboss\server\all\conf\properties\drmop\drmop.properties

b.      %BMC_PORTAL_KIT_HOME%\appserver\websdk\tools\jboss\server\all\conf\properties\drmop\datafeed.properties

c.       Install 2.11.00 Portal app/web installation on new Portal Appserver pointing to the new 11g database.
The appserver upgrade will upgrade the 2.8 schema to the 2.11.00 schema.

- In the old 2.8 Portal, work on one RSM cluster at a time:  Configure two of the RSMs in the cluster to point to the new 2.11.00 Portal

- Once the two RSMs are configured to point to new Portal, the 2.11.00 Portal will automatically upgrade the RSMs to 2.11.00

- Once the two RSMs are connected to the new Portal, they will be in the RSM cluster that is exported from old Portal.

- Once the two RSMs are joined in the RSM cluster, all the elements that were connected to them in the old Portal will now connected to the RSM cluster in the 2.11.00 Portal

- Repeat the work from step 5 – step 8.  Once all the RSMs are moved to new 2.11.00 Portal, all the elements will be monitored by the new Portal.

Outages and data collection gaps:

- Configuration gaps: once the export_data is run, any configuration changes made to the old Portal will not get carried over the new Portal.  Those configurations need to be manually replicated in the new Portal

- Data collection/monitoring gap happens when a pair of RSMs in the RSM cluster are moved from old Portal to the new Portal.  Only those elements that are connected to the RSM cluster being moved are affected.

| Generic |  |  |
| --- | --- | --- |
| Portal upgrade/migration from 2.8 to 2.11.00 procedure. A) If you have 2 different Portals: A with version 2.8 and B empty, the best way to do it is: 1) Install the same version of the Portal A - 2.8 in this case - into the Portal B. 2) Export the configuration data from the Portal A, using the "export_data" script. 3) Import the configuration data to the Portal B, using the "import_data" script. 4) Upgrade the Portal B from 2.8 to 2.11.00 (all components including the RSMs) You can use the following scripts as follows: In Portal A, run: sqlplus pe/pe@bmcpds @export_data.sql <password for the pe user> <location where you want to save the export file> For example, SQL> @export_data.sql PE 'C:\export.dmp' In Portal B, run: sqlplus pe/pe@bmcpds @import_data.sql <password for the pe user> <location where you want to save the export file> For example, SQL> @import_data.sql PE 'C:\export.dmp' Note: For further details please check this guide: BMC_Portal_Installation_Guide_2800 Database Backup Backing up the database or the configuration information before an upgrade To back up the configuration information, use the following steps page 148 http://documents.bmc.com/supportu/documents/63/89/106389/106389.pdf Please find below the link for the Portal documentation. https://webapps.bmc.com/support/faces/az/prodallversions.jsp?seqid=131134 B) Can I install the latest version of Portal on new servers and migrate the configuration data from old Portal. No, this is not possible as it is not supported because there are DB schema changes along the different versions. C) If the RSM upgrade fails, please refer to the documentation for the Portal 2.8, ie "BMC_Portal_Installation_Guide_2800", page 161. http://documents.bmc.com/supportu/documents/63/89/106389/106389.pdf You need to use that procedure to replicate the RSM IDs from the Portal A to the Portal B so that you have the same configuration.... |  |  |

Additional sample plans

Plan 1) Minimum down time if customer has spare servers

1) From the BMC Portal Installation Guide, refer to the section "Moving a BMC Portal instance from one server to another". Using that move the old Portal and the database to another server.

Please make sure you gave the new database grants introduced in 2.7 listed in the Portal AMIGO checklist and in the BMC Performance Manager Portal 2.7 Release Notes.

Skip the step of "To verify that the Portal and the RSM's are using the new database instance".

2) At this point, you will have the replica of the production Portal on other box except it is not collecting data from any RSMs.

3) Now run the routine upgrade on the new server to latest release of Portal. For upgrade considerations, refer the "Upgrade considerations" in BMC Performance Manager Portal Installation Guide.pdf.

Note: up until this point the original Portal will still go on collecting data with no downtime.

4) Follow the section "To verify that the Portal and the RSM's are using the new database instance" which is skipped above in BMC Performance Manager Installation Guide.

5) This will fire the RSM auto upgrade procedures to new version and there will be down time during the time when the RSM upgrades (Down time will be gradual for each RSM upgrade)

6) Confirm that the RSM auto upgrade is successful and data is being collected for Portal’s elements.

7) Refer to the "Upgrading Performance Managers on the Portal” section in the BMC Performance Manager Portal Monitoring and Management Guide for upgrading the Portal solutions. Solutions should be upgraded 1 by 1 only after you find the RSM version is showing that it is upgraded to latest RSM version.

Plan 2) When there are no spare servers

- Get configuration dump from customer

- Ask for downtime of Portal for 12 hours.

- 12 hours, BMC will do the Portal upgrades, solution upgrades, make a config dump ready

- Customer imports the dump along with history table schema changes

- Upgrades his Portal. Since DB updates are already done, it will be quick upgrade for property files and binaries changes.

- After Portal starts, RSM Auto upgrades fires.